**Project Status Report I**

|  |
| --- |
| **Date of Report Issue/Prepared**: January 14, 2020 |

**Report Prepared By**: Rajat Rajat

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | Inventory Management System | |
| Team 11 | |
| Start Date: **Jan 07, 2019** | End Date: **Jan 18, 2019** |
| Green (Good) - Yellow (Warning) - Red (Bad) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| We planned to create all JSP pages resembling with the pages which we made in Balsamiq. We planned to complete it by the end of Sprint 5 but we are done before the scheduled time so We are working on creating Servlets in regard to the JSP pages. There were about 18 pages which we had to work on and we are done with their design.  Looking forward to make all the servlets as soon as possible. |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| We planned to divide the Work of making JSP pages on the first day of college | Green |
| We planned to review all the pages by putting in a meeting on Thursday. | Green |
| We planned to finish the all the task related to designing before Sprint 5 due date. | Green |

Upcoming Objectives for Jan 19, 2019 to Feb 1, 2019

|  |  |  |  |
| --- | --- | --- | --- |
| **Planned Activities/Tasks for Next Period** | | | |
| **Activity/Task** | **Assigned To** | **Duration** | **Date** |
| Divide the work of making Servlet pages | Full team | 1 Hour | January 16, 2020 |

|  |  |  |
| --- | --- | --- |
| **Milestones for Next Period** | | |
| **Milestone (Objective)** | **Assigned To** | **Delivery Date** |
| Complete the Servlet part up to 26th January, 2020 | Team 11 | 26th January 2020 |
| Start planning on database part by 27th of this month | Team 11 | 27th January 2020 |
| Execute the planning as soon as we finish the planning part | Team 11 | 27th January 2020 |

**Managing Issues and Risk**

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| Barcode Reader | Hi | Med | We have to learn its usage in deep through some Udemy course and YouTube videos. |
| My Azure MYSQL Database | Med | Med | Cloud database has limited space but we require big database to carry our procedure. We believe that we have to buy some space there. |
| Making graphs and reports just my using sales analysis | High | Med | We have promised clients for the monthly reports and graphs but to make it with the help of the sales analysis is kind of difficult. We would be getting training for it from Udemy or some YouTube videos. |